# Overview

Initial release of 19 Jiras to QA Test group between May 29 and June 1 focused on verification of UCD-specific user interface updates, UCD-specific functionality, and existing SmartSite feature requests and bugs associated with SmartSite 2.3.x.

| Dates | Released | Passed | Failed | Pulled | Remaining |
| --- | --- | --- | --- | --- | --- |
| 5/23/07 – 6/1/07 | 19 | 9 | 3 | 2 | 5 |

# Details

### Remaining

Of the 5 remaining Jira, 4 are expected to pass upon review by Pat. SAK-656 which verifies SmartSite skins is expected to continue with iterations over the next couple of weeks as Simon’s stylesheets are revised to correct problems.

### Passed

Most of the Jiras which passed in this first round of testing dealt with the UI for SmartSite logos and links, Help content, and the footer. The function to enable faculty to add users by email or Kerberos name via Site Info Add Participant passed.

QA verified two fixes in Tests & Quizzes, SAK-655: Timed assessment timer behavior if the username and password fails, and SAK-45: import/export of Fill in the Blank question settings.

### Failed

SAK-664 requires updates to the copyright date range in the SmartSite footer which Thomas is adding as a post-upgrade task since it involves content in the database.

SAK: 86 indicates that the FCK editor for Tests & Quizzes and probably other tools continues to be an issue for Mac OSX Safari users.

SAK-43 shows that for exported quizzes with multiple consecutive blanks in fill in the blank questions, those questions are improperly formatted on import.

### Pulled

SAK-658: Verification of SmartSite gateway content was pulled since content on sakai-test is radically different that production. This Jira will be re-released when appropriate.

SAK-281: Blank messages in Chat was pulled because of test plan failure and re-released on Friday, June 1.

### Submitted to Foundation

We’ve submitted 2 Jiras to the Sakai Foundation in response to our testing:

SAK-10282: Acknowledgements copyright date range requires update for 2.4 release SAK-10170: Intra-tool menu titles appear with underscore for IE 7

Support personnel should be aware of the UI oddities visible for IE7 users which probably extend beyond this initial report.

### Pending QA Releases for June 4 – 8

Test plans for the first week in June will focus on the new course management functionality which allows faculty to create their own course sites and allows all users to create project sites.

Additional tests will be released for the following UCD functions:

- Melete special version SAK-702

- Gradebook/Assignment bug SAK-699

- Become User/SU function (especially significant to IT Express personnel)

- Contact Us feature

- Schedule/Calendar bug SAK-648

- Wiki help text bug SAK-469

New features/enhancements were released to QA on Friday, June 1, to test out for the following tools: Announcements, Syllabus, and Tests & Quizzes.

Additional tool enhancement tests for Gradebook, PageOrderHelper, and Resources are expected for the first week in June.

### Future QA Releases for June 11-22

QA for the final weeks will focus mostly on course management, SmartSite skins, final grade submission, and on any tools yet untested. In addition, any bugs or test failures will be re-tested upon release to QA.