# Overview

There were 17 Jiras newly released or re-released to QA in the last two weeks since the June 1 report. Of the open Jiras, 2 are currently assigned to Kirk, the Melete and Library Collaborator role tests. Most of the outstanding Jiras should pass, but a few need to be rechecked. See Pending for critical issues not released to QA yet.

| Dates | Released | Passed | Failed | Pulled | Remaining |
| --- | --- | --- | --- | --- | --- |
| 5/23/07 – 6/14/07 | 36 | 19 | 2 | 0 | 15 |

# Details

### Open

UI Issues

SAK-664: Verify Footer –should pass – see Jira comments

SAK-656: Skins – probably continue work after upgrade –not a showstopper

UCD Code Integration

SAK-660: Training sites tool – should pass

SAK-626: Display ID – check with Thomas as he needed this data

SAK- 708: SU tool – should pass

SAK-723: Course creation – should pass, but collab needs Jira for issues with Back button

SAK-663: Default tools – should pass

SAK-700: Academic term display – should pass

SAK-702: Melete exports from 2.3 to 2.4 – Kirk to test?

SAK-712: Library Collaborators – Kirk to test?

Tools & Enhancements

SAK-704: Announcements – should be retested on Apple OSX Firefox.

SAK-727: PageOrder – should check Nancy’s results on #3, otherwise should pass

SAK-744: Resources – needs testing

SAK-705: Syllabus – should pass – tool works

SAK-706: Tests & Quizzes – should check Nancy’s results on email not working; otherwise, should pass

### Pending

SAK-696: Story for Final Grade Submission – may not run through testing before upgrade

SAK-741: Multiple subjects displayed in CM – to be released soon

SAK-737: Remove Contact Us – may not be necessary if SAK-653: Contact Us is completed successfully next week

SAK-716: Incorrect Meeting times

SAK-715: Message Center – see below

SAK-703: Edit Roster bug – see Kirk’s comments on this Jira

SAK-625: sakai_realm column

SAK-597: UCD Statistics

Tools not formally tested:

Gradebook, Assignments, Forums/Messages and Message Center, Roster, Wiki, Chat, News, Search, Section Info, Web Content

However, many of these tools were informally, although not thoroughly tested. Gradebook is the most critical at this time.

Testing Message Center for existing sites and Forums and Messages for new sites to determine if there are any issues – especially if the user accidentally removes MC and then wants to read, but cannot in our current configuration.